Appendix G

2017/18 Maintenance of Highway Assets

Bridges 2017/18 Programme

| Programme: Bridges |
| --- |
| Project Name | Location | Division | District | Project Description | Estimate |
| Countywide Capital Allocation: | £3,000,000 |
| Abingdon Road (Padiham) Principal Bridge Inspection | C651 Thompson Street, Padiham | Padiham and Burnley West | Burnley | Principal bridge inspection | £3,300 |
| Alden Brook Principal Bridge Inspection | B6235 Holcombe Road, Helmshore | Rossendale West | Rossendale | Principal bridge inspection | £3,300 |
| Arley Brook | A677 Preston New Road, Mellor | Ribble Valley | Ribble Valley | Scheme preparation for the pipe jacking contract in 2018 | £10,000 |
| Barker Principal Bridge Inspection | A49 Preston Road, Coppull | Chorley West | Chorley | Principal bridge inspection | £3,300 |
| Bridge Street Railway Footbridge (Tubewrights) | U927 Bridge Street, Ormskirk | Ormskirk | West Lancashire | Scheme preparation for the 2018 project to replace the footbridge which is in an advanced state of decay | £136,000 |
| Brownhill Railway Principal Bridge Inspection | A59 Longton Bypass, Longton | South Ribble Rural West | South Ribble | Principal bridge inspection | £5,100 |
| Buckden Wood | B6214 Helmshore Road, Haslingden | Rossendale West | Rossendale | The design phase of project for specialist pipe jacking contract to strengthen collapsing culvert | £10,000 |
| Bulk Canal Post Tension Special Inspection | A683 Caton Road | Lancaster Rural East, and Lancaster Rural East | Lancaster | Post tension special inspection to confirm integrity of vulnerable structural elements | £19,600 |
| Cathouse Canal Principal Bridge Inspection | A6 Preston Lancaster New Road | Garstang | Wyre | Principal bridge inspection | £5,100 |
| Centenary Way Viaduct | A682 Centenary Way | Burnley Central West, Burnley Rural, and Burnley Central East | Burnley | Contractor payment of due retention money from 2015 major bridge maintenance works | £38,000 |
| Cleveley | U11776 Cleveley Bank Lane, Scorton | Garstang | Wyre | Bridge refurbishment, waterproofing renewal and resurfacing | £86,800 |
| Curzon Street | U41948 Curzon Street, Burnley | Burnley Central East | Burnley | Scheme preparation for bridge strengthening contract in 2018 | £30,000 |
| Danes House Canal | U41051 Daneshouse Road, Burnley | Burnley Central East | Burnley | Bridge repairs and repainting | £114,100 |
| Delph Retaining Wall | U5266 Delph Lane, Barnacre | Garstang | Wyre | Repair of unstable retaining wall | £42,200 |
| Derby Street Railway | A570 Derby Street, Ormskirk | Ormskirk West, West Lancashire East | West Lancashire | Continuing management of weak bridge including development of restoration proposals and special inspection to monitor deterioration | £70,000 |
| Doctors Railway Footbridge (Tubewrights) | B5197 Prescott Road, Aughton | West Lancashire South | West Lancashire | Replacement of footbridge in advanced state of decay | £300,000 |
| Elpha Principal Bridge Inspection | A601(M) Carnforth Link Road, Carnforth | Lancaster Rural North | Lancaster | Principal bridge inspection | 6,700.00 |
| Garstang Road Canal Footbridge | C435 Kepple Lane | Garstang | Wyre | Concrete repairs and parapet repainting | £96,200 |
| Gillibrands Principal Bridge Inspection | A5068 Glenburn Road | Skelmersdale Central | West Lancashire | Principal bridge inspection | £5,100 |
| Greyhound Viaduct | A683 Greyhound Bridge Road | Skerton, and Lancaster East | Lancaster | Design development of project to refurbish Greyhound Viaduct | £30,000 |
| Halton Station | U60058 Halton Bridge, Halton | Lancaster Rural East | Lancaster | Scheme preparation for bridge maintenance painting contract planned for 2018 | £15,000 |
| Hipping Stones Footbridge | U11162 Lingart Lane | Garstang | Wyre | Scheme preparation for maintenance painting contract in 2018 | £5,000 |
| Hospital Subway Principal Bridge Inspection | A601(M) Carnforth Link Road, Carnforth | Skelmersdale West | West Lancashire | Principal bridge inspection | £3,300 |
| Infirmary Canal | A6 Thurnham Street | Lancaster East | Lancaster | Scheme preparation for bridge maintenance painting contract in 2018 | £10,000 |
| Lockyer Avenue Culvert | U42750 Lockyer Avenue | Burnley South West | Burnley | Design phase of culvert reconstruction project (construction phase in 2018) | £20,000 |
| Main Dyke Principal Bridge Inspection | A586 Garstang Road East | Fylde West and Poulton le Fylde | Fylde and Wyre | Principal bridge inspection | £5,100 |
| New Artle Beck Principal Bridge Inspection | A683 Hornby Road, Caton | Lancaster Rural East | Lancaster | Principal bridge inspection | £5,100 |
| New Gate Principal Bridge Inspection | A680 Rochdale Road, Edenfield | Rossendale South | Rossendale | Principal bridge inspection | £3,300 |
| Peel Road | C283 Peel Road, Westby with Plumptons | Fylde West | Fylde | Scheme preparation for bridge reconstruction contract in 2018 | £25,000 |
| Pendle Water Principal Bridge Inspection | A6068 Barrowford Road, Barrowford | Brierfield and Nelson North | Pendle | Principal bridge inspection | £6,700 |
| Pinder Hill | C571 Twitter Lane, Waddington | Ribble Valley North East | Ribble Valley | Reconstruction of weak culvert | £273,700 |
| Queen Street | C635 Queen Street | Great Harwood | Hyndburn | Structural repairs to culvert | £124,500 |
| Rear Melbourne Street Retaining Wall | U41836 Rear Melbourne Street, Padiham | Padiham and Burnley West | Burnley | Reconstruction of collapsed retaining wall | £33,500 |
| Ring 'O' Bells Canal | C164 Ring O'Bells Lane, Lathom | West Lancaster East | West Lancashire | Strengthening of the weak edge beams | £104,400 |
| Shaw Brook (Clitheroe) | C553 Pendle Road | Clitheroe | Ribble Valley | Strengthen and maintain masonry culvert | £124,000 |
| Sykes Cottage | C477 Trough Road, Dunsop Bridge | Longridge with Bowland | Ribble Valley | Structural strengthening and maintenance | £79,500 |
| The Brig (St James Street) | U49017 St James Street | Burnley Central East | Burnley | Construction phase of project to maintain the structure and strengthen weak elements | £140,400 |
| Whiteacre Lane Principal Bridge Inspection | A59 Whalley/ Clitheroe Bypass, Barrow | Ribble Valley North East | Ribble Valley | Principal bridge inspection | £6,700 |
| Structural Maintenance programme | Various | County Wide | County Wide | Structural Maintenance to bridges, footbridges and retaining walls | £500,000 |
| Greyhound Bridge | Lancaster City Centre | Lancaster East and Skerton | Lancaster | Potential match funding for Challenge Fund bid | £500,000 |
| Forecast Outturn Capital Expenditure: | £3,000,000 |