| Date | 7th November 2017 |
| --- | --- |
| To | Transport for Lancashire (TfL) |
| From | Jacobs |
| Subject | Darwen East Development Corridor (DEDC) |

Introduction

Jacobs have undertaken a comprehensive review of the Strategic Outline Business Case (October 2017) produced by Blackburn with Darwen Borough Council in support of the Darwen East Development Corridor (DEDC) scheme.

The review findings should be used to inform a recommendation on whether the scheme should be granted Full Approval status at the LEP Board meeting in January 2018.

Methodology

The Strategic Outline Business Case has been reviewed and assessed against the Department for Transport’s (DfT) guidance on Transport Business Cases (January 2013). This approach shows whether schemes:

- are supported by a robust case for change that fits with wider public policy objectives – the ‘strategic case’;

- demonstrate value for money – the ‘economic case’;

- are commercially viable – the ‘commercial case’;

- are financially affordable – the ‘financial case’; and

- are achievable – the ‘management case’.

A Red-Amber-Green (RAG) assessment has been undertaken on each of the five cases in order to:

- Highlight any keys risks associated with the successful delivery of the project in accordance with the Lancashire Enterprise Partnership’s Accountability Framework.

- Identify any areas of the Strategic Outline Business Case where there is insufficient evidence to demonstrate that the scheme has followed DfT best practice for the development of a major scheme.

- Ensure the scheme aligns positively with the LEP’s Strategic Economic Plan.

The completed RAG assessment has been appended to this document as Annex A.

As part of the review process, Jacobs have actively engaged with the scheme promoter (Blackburn with Darwen Borough Council) and their consultants (Capita) in order to seek clarification on any key issues associated with the Strategic Outline Business Case. The RAG assessment summarises the iterative process which has been adopted to update the Strategic Outline Business Case to ensure that it is compliant with the LEP’s Accountability Framework and DfT best practice guidance.

Key Points

Scheme Cost - The total investment cost is £3.32m, including £0.27m risk. Growth Deal funding of £2.5m is requested from the LEP to contribute towards the scheme.

Funding - A letter from BwDBC’s Section 151 Officer is outstanding. Once this has been received, it will be appended to an updated version of this document as Appendix B. The letter will confirm BwDBC’s support for the scheme and their commitment to provide a local contribution to fund the balance between the allocated Growth Deal funding (£2.5m) and the scheme cost (£3.32m).

Scheme BCR - The Economic Case for the scheme is strong, with the analysis presented showing that the scheme has a Benefit to Cost Ratio (BCR) of 7.85, which represents ‘Very High’ Value for Money (i.e. a BCR > 4.0).

GVA Benefits - The scheme is forecast to generate £0.55m of net GVA benefits per annum to the local economy, arising from the development of employment sites that is unlocked by the scheme.

Programme - It is intended that the works will be complete by March 2019, with construction due to begin in February 2018.

Conclusions

Jacobs recommend that the Darwen East Development Corridor (DEDC) scheme should be granted ‘Full Approval’ status, to enable construction to begin in February 2018, subject to the following condition:

- That a signed Section 151 letter is received from BwDBC (expected after executive board meeting of 9th November).

Appendices

Annex A - RAG Assessment

Annex B - Letter from BwDBC’s Section 151 Officer (awaiting receipt)

# Text boxes

Scheme Description

The Darwen East Development Corridor scheme involves a series of junction improvements, alongside the delivery of a new Link Road (highlighted yellow in the figure below).The scheme is promoted by Blackburn with Darwen Borough Council (BwDBC).