Cabinet Member Leader of the County Council

Procurement Title Cuerden Development Site - Earthworks (Revised )

Procurement Option OJEU - Open Tender

New or Existing Provision New provision

Estimated Total Contract Value Revised estimated value of the works of £3.8m (This report replaces the report that was approved on 18/01/18 (effective 24/01/18) for an estimated spend of £2m).

Contract Duration 1 May 2018 – 30th April 2020.

Lotting N/A

Evaluation The tender procedure will be compliant with the Procurement Rules and the Public Contracts Regulations. The tender evaluation will consist of two stages, within a single procurement procedure: Stage 1: A selection questionnaire to ascertain suppliers' financial status, technical capability, experience, and references. Each tenderer must pass this stage in order to proceed in the final tender evaluation. Stage 2: The tender bids will be evaluated on Price only.

Contract Detail The contract will be used for site clearance, re-profiling levels and ground improvement on the Cuerden site development. The original cost was estimated at £2m, which was approved 18/01/18. Additional works have now been identified that have increased the estimated value of the works by £1.8m. The total value of the Earthworks is now estimated at £3.8m The additional works can be summarised as SUMMARY Item Description Cost 1 Disposal: Additional waste material estimated value of disposal to licensed waste disposal centre £750,000 2 Disposal :Additional estimated value of tree stumps removal and disposal to licensed waste disposal centre £100,000 3 Aggregate : Additional cost for aggregates £550,550 Additional Works Total £1,400,550 Summary of revised estimated costs Original Cost of Earthworks (approved 18/01/18) £ 2,000,000 Adjustment to original estimated figure for Earthworks. £ 399,450 Additional costs £ 1,400,550 Revised Estimated Project Value £ 3,800,000