# AONB Unit Business Plan 2018-2021

## Introduction

The Forest of Bowland Area of Outstanding Natural Beauty (AONB) is one of England’s finest landscapes and is internationally important for its heather moorland, blanket bog and rare birds. The special qualities of the area which contribute to its distinctive 'sense of place' can be summarised as:

Wild open spaces

A special place for wildlife

A landscape rich in heritage

A living landscape

Delicious local food and drink

A place to enjoy and keep special

The AONB designation means that the natural beauty of the landscape should not only be conserved and enhanced, but also that recreation and sustainable rural development should be promoted to help to sustain the landscape and its communities.

## The AONB Partnership and Unit

The AONB is managed by a partnership of local councils, utility company, landowners, farmers, voluntary organisations, wildlife groups, recreation groups, and government agencies, who work to protect, conserve and enhance the natural and cultural heritage of this special area.

The Partnership is funded by eight local authorities (Craven District Council, Lancashire County Council, Lancaster City Council, North Yorkshire County Council, Pendle Borough Council, Preston City Council, Ribble Valley Borough Council, Wyre Council), United Utilities and the Department for Environment, Food and Rural Affairs (Defra).

The AONB Unit is the staff team, who are employed on behalf of the AONB Partnership, to prepare and implement the statutory AONB Management Plan.  The AONB Unit comprises nine staff members (8.6FTE), with additional support from Ernest Cook Trust Outdoor Learning Officer (1FTE)

## A Plan for the Future

This business plan sets out how the AONB Unit will contribute to the work of the Partnership in achieving the long-term vision for the AONB:

"The Forest of Bowland AONB retains its sense of local distinctiveness, notably the large-scale open moorland character of the Bowland Fells, traditional buildings and settlement patterns of villages, hamlets and farmsteads. Natural and cultural heritage is sympathetically managed and contributes to a sustainable and vibrant local economy. The management of the AONB has improved the quality of the landscape for all."

The AONB Unit is working towards four key outcomes, in accordance with the AONB Management Plan 2014 - 2019:

An outstanding landscape of natural and cultural heritage

Resilient and sustainable communities

A strong connection between people and the landscape

A dynamic and effective AONB partnership

## The Business Plan

This plan will guide the work of the AONB Unit from 2018 - 2021. The actions within it link directly to the implementation of the statutory AONB Management Plan and links are shown against each action.  It is designed to be a rolling 3-year plan, which is reviewed and updated annually.

The AONB Unit aims to work with the following values at the core of its operation:

We are knowledgeable and passionate about the AONB - its landscape, biodiversity, culture and heritage

We care about the environment and sustainability

We work together with others to achieve success

We value people and are approachable and responsive

We communicate clearly and effectively

It should also be recognised that this plan relies on the work of other partner organisations, communities and individuals to achieve the successful delivery of the AONB Management Plan and the long-term vision for the area.

## Strategic Objectives 2018 - 2021

| An outstanding landscape of natural and cultural heritage | Resilient and sustainable rural communities | A strong connection between people and the landscape | A dynamic and effective AONB Partnership |
| --- | --- | --- | --- |
| OL1 Provide and seek advice, training and support to promote sustainable land management practices; helping to safeguard the natural and cultural landscape of the AONB OL2 Continue a programme of restoration and re-establishment of traditional boundaries (e.g. hedgerows, dry stone walls, railing fences); allied to provision of training opportunities to promote skills associated with these traditional boundaries. OL3 Co-ordinate partner activity in conserving and enhancing biodiversity and in developing better understanding and management of ecosystems services with the AONB. OL4 Work with others, in particular the local authorities, to establish development management policies, strategies and delivery, which result in positive outcomes for the landscape quality of the AONB | SC1 Continue to support and develop local parish lengthsman schemes within the AONB to assist in the management and maintenance of key community assets. SC2 Support and promote local businesses and products, which promote conservation and enhancement of the AONB landscape SC3 Continue to support the management of Champion Bowland Grants Funds; whilst also responding to local community requests for advice and support on funding, project management and volunteering. SC4 Continue to develop, support and promote local tourism businesses; building on the AONB's reputation as an internationally-recognised destination for sustainable tourism. | PL1 Develop, improve, and promote countryside access and recreational opportunities for a diverse range of people. PL2 Provide high quality information, communications and events to enable people to enjoy and understand the landscape of the AONB and the work of the AONB Partnership. PL3 Support local communities and visitors to conserve, restore, enjoy and learn about the heritage of the AONB, and develop programmes of activity which provide opportunities to engage people with the landscape. | AP1 Work with others to maximise the successful delivery of the AONB Management Plan and effectively monitor progress. AP2 Achieve excellence in the governance and management of the AONB Partnership and Unit, its people and resources; and helping to identify sustainable future funding to support these. |

Forest of Bowland AONB Unit (see structure chart overleaf)

AONB staff

EL – Elliott Lorimer, Principal Officer (FT)

HB – Hetty Byrne, Sustainable Tourism Officer (0.8 FTE)

SS – Sandra Silk, Projects Officer (FT)

RG – Robin Gray, Development and Funding Officer (FT)

SR – Sarah Robinson, Farming and Wildlife Officer (0.4 FTE)

SD- Sarah Dornan, Countryside Access Officer (0.5 FTE)

Project staff

CH – Cathy Hopley, Pendle Hill Landscape Partnership Programme Manager (FT)

JA – Jayne Ashe, Pendle Hill LP Community Engagement Officer (FT)

SBS – Sarah Brooks-Silcock, Pendle Hill LP Business Support Officer (0.8FTE)

SR – Sarah Robinson, Pendle Hill LP Farming and Wildlife Officer (0.6FTE)

SD – Sarah Dornan, Pendle Hill & AONB Countryside Access Officer (0.5FTE)

AC – Alison Cross, Ernest Cook Trust Outdoor Learning Officer (FT, seconded from ECT to Pendle Hill LP)

JT – Jessie Tearle, Pendle Hill LP Graduate Trainee (FT)

An outstanding landscape of natural and cultural heritage (OL)

| OL1 Provide and seek advice, training and support to promote sustainable land management practices; helping to safeguard the natural and cultural landscape of the AONB |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| OL1.1 Provide advice, guidance and encouragement to land managers on sustainable land management of the AONB landscape | Hold regular liaison meetings with local Natural England team Manage and deliver training and activity for Pendle Hill Farmers Network (CSFF) with at least 6 meetings held Work collaboratively with Northern Upland Chain LNP partners, Defra and NE to develop a proposal for 'tests and trials' of Defra's post-Brexit Environmental Land Management Scheme Provision of management advice and practical management for 3 local wildlife sites in Pendle Hill LP | Hold regular liaison meetings with local Natural England team Manage and deliver training and activity for Pendle Hill Farmers Network (CSFF) with at least 6 meetings held | Hold regular liaison meetings with local Natural England team Team Manage and deliver training and activity for Pendle Hill Farmers Network (CSFF) with at least 6 meetings held | 1.1, 1.2, 2.1 | SR/EL SR/SBS EL/SR SR |
| OL1.2 Liaise with woodland planting and management initiatives to encourage and support appropriate woodland extension, creation and management within the AONB landscape | Respond to Forestry Commission consultations regarding felling licences, woodland management plans and woodland grant applications Develop visitor-giving initiative with BEx businesses to support future replacement of 'landscape' or 'veteran' trees lost due to age/tree disease | Respond to Forestry Commission consultations regarding felling licences, woodland management plans and woodland grant applications | Respond to Forestry Commission consultations regarding felling licences, woodland management plans and woodland grant applications | 1.1 | EL SS/HB |

| OL1.3 Engage with River Catchment Partnerships for Ribble, Wyre and Lune to encourage catchment management for both biodiversity and landscape. | Regular attendance at River Catchment Partnership Board meetings Continue joint project delivery and support for 'Ribble Life Together' Project, particularly development of self-guided river walks and promotion Work jointly with Catchment Partnership to develop and deliver projects under the Environment Agency's Water Environment Grant programme (e.g. Ribble Life for Water, Lune from Top to Bottom and Side to Side) | Regular attendance at River Catchment Partnership Board meetings | Regular attendance at River Catchment Partnership Board meetings | 1.1, 1.2, 1.3, 1.4 | SS/EL SS/HB/EL SS/EL/SR |
| --- | --- | --- | --- | --- | --- |
| OL2 Continue a programme of restoration and re-establishment of traditional boundaries (e.g. hedgerows, dry-stone walls, railing fences); allied to provision of training opportunities to promote traditional rural skills |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| OL2.1 Provide training opportunities and competitions in hedge-laying and walling (including support for vocational training) | At least 6 training days provided Support for Lancashire and Westmorland Hedgelaying Association to annual competition in AONB | At least 6 training days provided Support for Lancashire and Westmorland Hedgelaying Association to annual competition in AONB | At least 6 training days provided Support for Lancashire and Westmorland Hedgelaying Association to annual competition in AONB | 1.1, 1.6, 2.1 | SS |
| OL2.2 Develop and deliver a traditional boundaries project as part of the Pendle Hill Landscape Partnership | Support delivery of Pendle Hill 'Traditional Boundaries' project lead by Dry Stone Walling Association (DSWA) and Lancashire and Westmoreland Hedgelaying Association Dry Stone Walling Training Course held for Pendle Hill Summit shelter Boundary surveys and identification of Year 2 traditional boundaries projects for Pendle Hill LP carried out by graduate trainee | Support delivery by DSWA of Pendle Hill Traditional Boundaries Project | Support delivery by DSWA of Pendle Hill Traditional Boundaries Project | 1.1, 1.6, 2.1 | SR/CH SD |
| OL3 Co-ordinate partner activity in conserving and enhancing biodiversity and in developing a better understanding and management of ecosystem services within the AONB |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| OL3.1 Hold annual meeting of the AONB Biodiversity Working Group to support the delivery of Defra 25 Year Environment Plan objectives for biodiversity | Annual Biodiversity Working Group meeting held as part of the Management Plan review Review AONB Biodiversity Delivery Plan, as means of monitoring delivery/ activity in the AONB Additional habitat surveys for extended areas of the Pendle Hill LP carried out by consultant and volunteers Review ecosystems approach self-assessment (BD2020 Outcome 1C) | New biodiversity delivery/action plan developed in line with revised Management Plan |  | 1.2, 1.3, 1.4 | SR SR SR EL |
| OL3.2 Deliver peatland restoration projects on blanket bog habitats within the AONB. | Work with Lancashire Wildlife Trust, EA and other partners on funding bids to support and co-ordinate the future work of the Lancashire Peat Partnership Support delivery of the Pennine Peat LIFE and Defra-funded Northern Peatland Project activity at selected sites within the AONB Peatland restoration works at Brown Syke South(Phase 2) completed | Support delivery of the Pennine Peat LIFE and Defra-funded Northern Peatland Project activity at selected sites within the AONB | Support delivery of the Pennine Peat LIFE and Defra-funded Northern Peatland Project activity at selected sites within the AONB | 1.2, 1.3, 2.1 | SR/EL EL/SR SR |
| OL3.3 Work with AONB partners to encourage the peatland restoration and the conservation and restoration of blanket bog and other moorland habitats as part of moorland management plans and other schemes | Hold regular meetings with local NE Land Management Advisors Liaise with NE and moorland owners to assist with implementation of Bowland Fells SSSI/SPA Supporting long term management plans | Hold regular meetings with local NE Land Management Advisors Liaise with NE and moorland owners to assist with implementation of Bowland Fells SSSI/SPA Supporting long term mangement plans | Hold regular meetings with local NE Land Management Advisors Liaise with NE and moorland owners to assist with implementation of Bowland Fells SSSI/SPA Supporting long term mangement plans | 1.2, 1.3, 2.1 | SR/EL EL |
| OL3.4 Encourage good practice in moorland management; helping to develop a fire prevention strategy and fire plans for the area | Attend regular Lancashire Fire Operations Group meetings and exercises | Attend regular Lancashire Fire Operations Group meetings and exercises | Attend regular Lancashire Fire Operations Group meetings and exercises | 2.1, 3.2 | SD |
| OL3.5 Support delivery of Bowland Haytime activities to help conserve and enhance species-rich grassland within the AONB | Continue to support joint species-rich grassland restoration projects with Yorkshire Dales Millenium Trust, including 'Bee Together', 'Bowland Haytime Rescue' and 'Magnificant Meadows' Carry out monitoring of project restoration sites Hold 3 community engagement events | Continue to support joint species-rich grassland restoration projects with Yorkshire Dales Millenium Trust (subject to funding being secured) | Continue joint species-rich grassland restoration project with Yorkshire Dales Millenium Trust (subject to funding being secured) | 1.3, 2.3 | SR/RG |
| OL3.6 Support Bowland Land Managers Forum to develop collaborative land management project | Hold meeting with Black Grouse England BAP Group to discuss project aims and objectives Submit funding bids to support Bowland Black Grouse Project (subject to agreement of Black Grouse England BAP Group) | Delivery of project commences (subject to funding being secured) | Continue project delivery and monitoring | 1.4, 2.1 | EL EL |
| OL3.7 Develop proposals for AONB woodland project to involve woodland owners/managers and communities in improving and increasing cover of woodland and woodland management, supporting traditional skills such as coppicing | Hold AONB conference/seminar for landowners, farmers and community groups on opportunities for increasing woodland creation and improving woodland management |  |  | 1.2, 1.3 | RG |
| OL3.8 Support local actions to provide suitable conditions to ensure the hen harrier remains as a breeding species in the AONB, in line with the government's Hen Harrier Joint Action Plan | Meeting held with key stakeholders (NE, Police, United Utilities, RSPB etc.) to develop Management Plan actions for hen harriers and other birds of prey Active participation in the 'Northern England Protected Landscapes Hen Harrier Group' meetings, pre- and post-breeding season. | Active participation in the 'Northern England Protected Landscapes Hen Harrier Group' meetings, pre- and post-breeding season. | Active participation in the 'Northern England Protected Landscapes Hen Harrier Group' meetings, pre- and post-breeding season. | 1.4 | EL |
| OL3.8 Work with Northern Upland Chain Local Nature Partnership (and other LNPs where appropriate) to develop LNP-wide initiatives to conserve and enhance biodiversity and management of the area's natural capital | Regulaly attend NUC LNP board meetings and annual forum Active involvement of AONB unit and local farmers in NUCLNP High Nature Value Farming Group Chair and lead the work of the NUCLNP Hay Meadows Group Complete and launch on-line best practice reources with NUC LNP partners for species-rich grassland restoration and management by September 2018 | Regulaly attend NUC LNP board meetings and annual forum Active involvement of AONB unit and local farmers in NUCLNP High Nature Value Farming Group | Regulaly attend NUC LNP board meetings and annual forum Active involvement of AONB unit and local farmers in NUCLNP High Nature Value Farming Group |  | EL SR/EL EL SR/EL |
| OL4 Work with others, in particular the local authorities, to establish development management policies, strategies and delivery, which result in positive outcomes for the landscape quality of the AONB |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| OL4.1 Provide appropriate advice, support and formal responses to development proposals and consultations on policies/strategies that affect the AONB and its setting (in particular planning applications, local plan consultations and other local, sub-national and national strategies) | Appropriate responses provided | Appropriate responses provided | Appropriate responses provided | 1.1, 1.7 | EL |
| OL4.2 Continue working with Electricity Northwest to deliver a programme of projects to underground overhead power lines in the AONB | At least 2 UVA projects delivered | At least 2 UVA projects delivered | At least 2 UVA projects delivered | 1.1, 1.7 | EL |
| OL4.3 Liaise with local authority planning officers on relevant AONB planning concerns (landscape character, wind energy, tourism business development, energy efficiency in older buildings) | Planning and development workshop held for Management Plan review |  |  | 1.1, 1.2, 1.7 | EL |
| OL4.4 Develop funding bid to National Grid's Landscape Enhancement Initiative for a traditional boundaries and landscape enhancement project in parishes affected by NG overhead powerlines | Carry out traditional boundary surveys for project area Develop LEI project expression of interest for submission by January 2019 | Commence delivery of LEI project | Continue delivery of LEI project | 1.1, 1.7 | SS/RG |

# Resilient and sustainable rural communities (SC)

| SC1 Continue to support and develop local parish lengthsman schemes within the AONB to assist in the management and maintenance of key community assets |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| SC1.1 Support Parish Councils to continue to fund and manage existing lengthsman schemes | AONB grant offer made to Parish Councils/Meetings Review scheme monitoring reports provided by Parish Councils/meetings Periodically hold liaison meetings/site visits with Parish Lengthsman to discuss progress/issues etc. | AONB grant offer made to Parish Councils/Meetings Review scheme monitoring reports provided by Parish Councils/meetings Periodically hold liaison meetings/site visits with Parish Lengthsman to discuss progress/issues etc. | AONB grant offer made to Parish Councils/Meetings Review scheme monitoring reports provided by Parish Councils/meetings Periodically hold liaison meetings/site visits with Parish Lengthsman to discuss progress/issues etc. | 2.3, 4.2 | SS SS SD |

| SC2 Support local businesses and products, which promote conservation and enhancement of the AONB landscape |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| SC2.1 Support local tourism businesses, via provision of advice, signposting, funding opportunities (e.g. LEADER), training, networking opportunities and events | One-to-one business advice / support provided Provide tourism business support for Pendle Hill LP area, (incl. sense of place workshop, Pendlefolk, Pendle Hill Food Foray) | One-to-one business advice / support provided Provide tourism business support for Pendle Hill LP area | One-to-one business advice / support provided Provide tourism business support for Pendle Hill LP area | 2.2, 2.3, 2.4 | HB HB |
| SC2.2 Continue to provide support for Bowland Experience Network (BEx) | Monthly tourism business bulletin produced and distributed 2 training events for businesses held and evaluated Annual networking event held (e.g. Discovery Guide launch) | Monthly tourism business bulletin produced and distributed 2 training events for businesses held and evaluated Annual networking event held (e.g. Discovery Guide launch) | Monthly tourism business bulletin produced and distributed 2 training events for businesses held and evaluated Annual networking event held (e.g. Discovery Guide launch) | 2.2, 2.4 | HB HB HB |

| SC2.3 Continue to support the development, management and promotion of the Champion Bowland | Work with YDMT and new finance officer to close accounts for 'old' Champion Bowland and establish financial arrangements for 'new' CIO Champion Bowland Provide support and administration for Champion Bowland trustees meetings (min. 2/year) Manage and administer Champion Bowland Small Grants Fund Delivery of AONB 'Farm Visit Transport Fund' through Champion Bowland | Work with YDMT and new finance officer to close accounts for 'old' Champion Bowland and establish financial arrangements for 'new' CIO Champion Bowland Provide support and administration for Champion Bowland trustees meetings (min. 2/year) | Work with YDMT and new finance officer to close accounts for 'old' Champion Bowland and establish financial arrangements for 'new' CIO Champion Bowland Provide support and administration for Champion Bowland trustees meetings (min. 2/year) | 2.2, 2.3, 2.4 | RG/EL RG RG SS |
| --- | --- | --- | --- | --- | --- |
| SC2.5 Support the continued development of 'Bowland Land Managers Forum' | Forum meeting held at least annually Involve Forum members in the Northern Upland Chain LNP High-Nature Value Farming Group and Northern Hill Farmers Panel Hold Land Managers Forum meeting on the review of the AONB Management Plan | Forum meeting held at least annually Involve Forum members in the Northern Upland Chain LNP High-Nature Value Farming Group and Northern Hill Farmers Panel | Forum meeting held at least annually Involve Forum members in the Northern Upland Chain LNP High-Nature Value Farming Group and Northern Hill Farmers Panel | 2.1, 2.2, 4.2 | EL |
| SC2.6 Develop and support apprenticeship schemes in countryside management, heritage and traditional rural skills | Work with Myerscough College to help deliver the rural apprenticeships element of the 'Upskilling Lancashire' Project Traineeships established with local employers for the Pendle Hill Landscape Partnership | Work with Myerscough College to help deliver the rural apprenticeships element of the 'Upskilling Lancashire' Project Continue apprenticeships scheme as part of Pendle Hill Landscape Partnership | Continue apprenticeships scheme as part of Pendle Hill Landscape Partnership |  | CH/HB/EL |
| SC3 Continue to support the management and administration of Champion Bowland Small Grants Fund; whilst also responding to local community requests for advice and support on funding, project management and volunteering |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| SC3.1 Support management and administration of the Champion Bowland Small Grants Fund to support small-scale, community-based projects in the AONB | CB Small Grants Fund grants administered, as required | CB Small Grants Fund grants administered, as required | CB Small Grants Fund grants administered, as required |  | RG |
| SC3.2 Provide support to local communities seeking project development and funding advice and assistance | 5 community groups advised 3 community projects supported Develop and co-ordinate and deliver a programme of awareness-raising activities, in particular to help generate applications to the Champion Bowland Small Grants Fund | 5 community groups advised 3 community projects supported Develop and co-ordinate and deliver a programme of awareness-raising activities, in particular to help generate applications to the Champion Bowland Small Grants Fund | 5 community groups advised 3 community projects supported Develop and co-ordinate and deliver a programme of awareness-raising activities, in particular to help generate applications to the Champion Bowland Small Grants Fund | 2.3 | SS/RG |
| SC4 Continue to develop, support and promote local tourism businesses; building on the AONB's reputation as an internationally-recognised destination for sustainable tourism |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| SC4.1 Promote the strong 'brand identity' for AONB visitors, working closely with tourism organisations, visitor information centres, businesses and gateway towns | Ensure AONB branding used consistently in variety of formats (e.g. publications, website, exhibition panels, pop-up banners) Develop branding and website for Pendle Hill Landscape Partnership, which complements and adds to AONB branding | Ensure AONB branding used consistently in variety of formats (e.g. publications, website, exhibition panels, pop-up banners) | Ensure AONB branding used consistently in variety of formats (e.g. publications, website, exhibition panels, pop-up banners) | 3.4, 3.5 | HB HB |
| SC4.2 Support sustainable tourism projects in the AONB | At least 1 sustainable tourism project delivered (including 'business cluster' projects) Develop linked activity from rail stations with Northern Rail and Community Rail Partnerships (e.g. Bentham Dementia Friendly project & Bowland Explorer) | At least 1 sustainable tourism project delivered (including 'business cluster' projects) | At least 1 sustainable tourism project delivered (including 'business cluster' projects) | 2.2, 2.4, 3.4C | HB SS |
| SC4.3 Continue to work with and promote local producers | Manage, review and update local produce database AONB attendance at at least 2 agri. shows/ local produce events per year Hold 'Pendle Hill Food Foray' event & promotions during quarter 3 | Manage, review and update local produce database Regularly review AONB future involvement in agri. shows/ local produce events | Manage, review and update local produce database Regularly review AONB future involvement in agri. shows/ local produce events | 2.1, 2.2 | HB/SS HB |

A strong connection between people and the landscape (PL)

| PL1 Develop, improve and promote access and recreational opportunities for a diverse range of people |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| PL1.1 Work in partnership with key stakeholders to manage, maintain, and improve access in the wider countryside of the AONB; | Regular meetings of local stakeholder groups (e.g. Pendle Hill Advisory Group) to address access and recreation issues or concerns | Regular meetings of local stakeholders (e.g. Pendle Hill Advisory Group) to address access and recreation issues or concerns | Regular meetings of local stakeholders (e.g. Pendle Hill Advisory Group) to address access and recreation issues or concerns | 3.1, 3.2, 3.3 | EL/SD |
| PL1.2 Carry out regular reviews of existing AONB promoted routes to maintain route condition, furniture, signage etc. | Continue to support volunteer monitoring system for existing AONB promoted routes Contract works to carry out small-scale improvement and maintenance of promoted routes, where resources allow 1 volunteer training event held | Continue to support volunteer monitoring system for existing AONB promoted routes Contract works to carry out small-scale improvement and maintenance of promoted routes, where resources allow 1 volunteer training event held | Continue to support volunteer monitoring system for existing AONB promoted routes Contract works to carry out small-scale improvement and maintenance of promoted routes, where resources allow 1 volunteer training event held | 3.1, 3.2, 3.3 | SD SD SD |
| PL1.3 Review, rationalise and develop downloadable promoted routes as required | Review and prioritise promoted routes up to 2 times/year (review based on seasonal promotion, route condition, maintenance) Create new downloadable promoted route cards where appropriate and manageable | Review and prioritise promoted routes up to 2 times/year (review based on seasonal promotion, route condition, maintenance) | Review and prioritise promoted routes up to 2 times/year (review based on seasonal promotion, route condition, maintenance) | 3.1, 3.2, 3.3 | SD/HB |
| PL1.4 Develop, maintain and promote access to the countryside for a wider range of people | 1 'easy access' project/route maintained, improved or created (subject to funding availability) New concessionary bridleway created in PHLP (Chatburn to Downham) Review and update 'Access for All' information on website Develop 'Access for All' events in Festival Bowland programme (e.g. buggy walks) | 1 'easy access' project/route maintained, improved or created (subject to funding availability) | 1 'easy access' project/route maintained, improved or created (subject to funding availability) | 3.1, 3.2, 3.3 | SD SD HB SS |
| PL1.5 Develop opportunities to improve countryside access as part of habitat restoration work (e.g footpath restoration on blanket bog degraded by recreational erosion) | Access and habitat improvement projects identified and delivered (subject to funding availability) Delivery of the 'Pendle Hill Summit' project, incl. footpath, summit shelter and peatland habitat improvements | Access and habitat improvement projects identified and delivered (subject to funding availability) | Access and habitat improvement projects identified and delivered (subject to funding availability) | 1.3, 3.1, 3.2 | EL SD/SR |
| PL2 Provide high quality information, communications and events to enable people to enjoy and understand the landscape of the AONB and the work of the AONB partnership |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| PL2.1 Produce high quality print media to enable to people to enjoy and understand the AONB and the work of the AONB Partnership | Produce AONB Discovery Guide 2019. Review and reprint if funding permits and tourism businesses support Review current printed publications and update/rationalise/ reprint as appropriate | Produce AONB Discovery Guide 2020. Review and reprint if funding permits and tourism businesses support Review current printed publications and update/rationalise/ reprint as appropriate | Produce AONB Discovery Guide 2021. Review and reprint if funding permits and tourism businesses support Review current printed publications and update/rationalise/ reprint as appropriate | 3.4, 3.5 | HB HB/SS |
| PL2.2 Co-ordinate and review Festival Bowland (FB) | Co-ordinate FB Steering Group meetings and programme collation At least 10 FB events organised by AONB Unit Annual review and evaluation of aims and content of FB completed and acted upon | Co-ordinate FB Steering Group meetings and programme collation At least 10 FB events organised by AONB Unit Annual review and evaluation of aims and content of FB completed and acted upon | Co-ordinate FB Steering Group meetings and programme collation At least 10 FB events organised by AONB Unit Annual review and evaluation of aims and content of FB completed and acted upon | 3.4, 3.5 | SS |
| PL2.3 Publicise Festival Bowland programme | FB brochure produced, as part of the Discovery Guide Promote FB programme via monthly FB events posters, 5 press releases/year, Google calendar and LOIS databased | FB brochure produced, as part of the Discovery Guide Promote FB programme via monthly FB events posters, 5 press releases/year, Google calendar and LOIS databased | FB brochure produced, as part of the Discovery Guide Promote FB programme via monthly FB events posters, 5 press releases/year, Google calendar and LOIS databased | 3.4, 3.6 | SS |
| PL2.4 Management and implementation of the Forest of Bowland AONB communications, branding and graphic standards | Carry out review and update branding guidelines for partnership organisations and businesses Review and update AONB Communications Strategy | Maintain and update branding guidelines for partnership organisations and businesses, where required | Carry out review and update branding guidelines for partnership organisations and businesses | 3.4, 3.5, 4.4 | HB HB |
| PL2.5 Refurbish or replace AONB boundary signs at key visitor 'gateways' | 2 boundary signs refurbished or replaced (if funding allows) | 2 boundary signs refurbished or replaced (if funding allows) | 2 boundary signs refurbished or replaced (if funding allows) | 2.3, 3.5 | SD |

| PL2.6 Manage and maintain stocks of printed AONB publications (including 'Take One Media' brochure and leaflet distribution service) | Quarterly reviews of Take One Media reports carried out | Quarterly reviews of Take One Media reports carried out | Quarterly reviews of Take One Media reports carried out | 3.4, 4.4 | SS |
| --- | --- | --- | --- | --- | --- |
| PL2.7 Regularly review and update the content of AONB website, in line with AONB Management Plan objectives and actions | Regular reviews and updates of web content completed Quarterly website user data analysis completed and disseminated | Regular reviews and updates of web content completed Quarterly website user data analysis completed and disseminated | Regular reviews and updates of web content completed Quarterly website user data analysis completed and disseminated | 1.5A, 1.6D, 1.7B, 3.4, 3.5, 4.4 | HB HB |
| PL2.8 Review design of AONB website | Produce micro website for Pendle Hill LP (using exsting Forest of Bowland AONB website content management system) |  | Carry out review/refresh of AONB website design | 3.4, 3.5, 4.4 | HB |
| PL2.9 Research good practice in use of digital technology to help interpret and promote the AONB | Continue to develop use of social media to promote AONB (e.g. Twitter, Facebook) Develop digital technologies (apps, video content) for use in communications and interpretation to develop a wider audience for AONB projects and activity, in particular the Pendle Hill Landscape Partnership | Continue to develop use of social media to promote AONB (e.g. Twitter, Facebook) Pilot use of new technologies in communications and interpretation as part of the Pendle Hill LP | Continue to develop use of social media to promote AONB (e.g. Twitter, Facebook) | 3.4, 4.4 | All HB |
| PL2.10 Source and promote newsworthy stories that promote the AONB and work of the partnership | Quarterly e-bulletin produced and promoted At least 10 AONB press releases per year produced (incl. 5 Festival Bowland event press releases, see PL2.3) | Quarterly e-bulletin produced and promoted At least 10 AONB press releases per year produced (incl. 5 Festival Bowland event press releases, see PL2.3) | Quarterly e-bulletin produced and promoted At least 10 AONB press releases per year produced (incl. 5 Festival Bowland event press releases, see PL2.3) | 3.4, 4.4 | SS SS |
| PL3 Support local communities and visitors to conserve, restore, enjoy and learn about the heritage of the AONB; and develop programmes of activity which provide opportunities to engage people with the landscape |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| PL3.1 Support the development of the 'Friends of Bowland', to co-ordinate and support volunteers for the AONB | Where required, attend 'Friends' committee meetings to act as liaison with AONB Unit/Partnership provide updates on AONB activity Assist 'Friends' in development of events/activities programmes Hold training session for AONB Unit on involving volunteers in project work, based on PHLP Volunteer Toolkit and help to maintain and provide data on sites & feedback on bird/plant/ecology? | Where appropriate, provide updates on AONB activity and attend 'Friends' committee meetings to act as liaison with AONB Unit/Partnership Assist 'Friends' in development of events/activities programmes | Where appropriate, provide updates on AONB activity and attend 'Friends' committee meetings to act as liaison with AONB Unit/Partnership Assist 'Friends' in development of events/activities programmes | 2.3 | SS/EL SS JA |
| PL3.2 Deliver the Pendle Hill Landscape Partnership scheme (Please refer to Pendle Hill Landscape Partnership project plans for further details). | Commence Year 1 of Delivery Phase for Pendle Hill LP Recruit LP team and establish LP office base Formal Scheme Launch held Pendle Hill LP Board meetings held quarterly Pendle Hill Fund launched and promoted | Commence with Year 2 of Delivery Phase for Pendle Hill LP (subject to HLF approval) | Commence with Year 3 of Delivery Phase for Pendle Hill LP (subject to HLF approval) | 1.1, 1.2, 1.3, 1.5, 1.6, 2.1, 2.2, 2.3, 2.4, 3.1, 3.3, 3.5 | CH CH/EL CH/HB CH/EL JA |
| PL3.3 Delivery of community outreach activities to encourage new audiences that traditionally do not know about or visit the AONB | Delivery of Year 1 for PHLP 'People Enjoying Nature' project Delivery of PHLP 'Introduction to Volunteering' sessions for the Pendle Hill Landscape Partnership Manage and support Pendle Hill Volunteer Group Delivery of PHLP 'Community Archaeology' project, including excavation at Malkin Tower Establish contacts with local schools and community groups for future engagement |  |  | 3.6 | JA JA SD/JA JA AC |
| PL3.4 Research and develop high quality learning opprortuinities within the Pendle Hill LP, working in partnership with the Ernest Cook Trust. | Establish opportunities for community engagement and learning, within PHLP, AONB projects and wider AONB partners Develop school programmes to be delivered within the PHLP Assess the quality impact of 20 learning days (schools, families and adults) and evaluate the outcome, making changes for following year | Devlop the learning programmes to suit new PHLP projects Establish the programme within the school community and further extend network of contacts Train volunteers to work within the learning team | Finalise school programmes, family engagement events and summer school for the continuation of the PHLP Manage volunteers and their ability to continue long term in a sustainable manner. | 3.4, 3.6, 4.4 | AC |

# A dynamic and effective AONB partnership (AP)

| AP1 Work with others to maximise the successful delivery of the AONB Management Plan and effectively monitor progress |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| AP1.1 Participate in a range of fora and networks to represent AONB interests (e.g. Local Nature Partnerships, Local Enterprise Partnerships, RDPE/LEADER LAGs) | On-going | On-going | On-going | 4.1, 4.4 | All |
| AP1.2 Review the AONB Management Plan, in accordance with national guidance | Draft revised plan complete September 2018 Formal consultation September/October 2018 Final revised plan approved/adopted by local authorities by March 2018 | Final revised plan sent to Defra Minister April 2018 Develop AONB Partnership Advocacy Strategy and action plan to help raise awareness of the AONB Management Plan amongst AONB partners and statutory undetakers |  | 4.1, 4.4C | EL |
| AP1.3 Ensure effective and inclusive consultation is carried out on all major AONB strategies and activity | Statement of Community Involvement produced for AONB Management Plan Review | On-going | On-going | 2.3, 4.4 | EL |
| AP1.4 Develop and manage an interactive AONB Unit Business Plan to ensure regular monitoring of Unit delivery | Plan updated quarterly by Unit Quarterly reports produced | Plan updated quarterly by Unit Quarterly reports produced | Plan updated quarterly by Unit Quarterly reports produced | 4.1, 4.4 | HB/All |
| AP1.5 Produce a clear and concise AONB Annual Report | Annual Report produced by end of Quarter 2 each year | Annual Report produced by end of Quarter 2 each year | Annual Report produced by end of Quarter 2 each year | 2.2, 3.4, 4.4 | SS |
| AP1.6 Develop a 'State of the AONB' Report to monitor and evaluate landscape change within the AONB, monitor delivery of the AONB Partnership outcomes and provide a sound evidence base for future project development and funding bids |  | Produce 'State of the AONB Report' update |  | 4.3 | EL |
| AP1.7 Work with, and support National Association for AONBs (NAAONB) and other Protected Landscapes to share best practice and strengthen the status of AONBs locally and nationally | NAAONB and Northern Group events attended Responses made to NAAONB information and consultation requests, where appropriate Support the delivery of the NAAONB Communications Strategy and action plan | NAAONB and Northern Group events attended Responses made to NAAONB information and consultation requests, where appropriate | NAAONB and Northern Group events attended Responses made to NAAONB information and consultation requests, where appropriate | 4.4 | All HB |
| AP1.9 Support and maintain co-ordinated delivery of services and projects in the AONB in partnership with local authority countryside services | LCC Countryside Service staff attend/invited to AONB team meetings, where appropriate Work with LCC Countryside Service Manager to development of business plan for Beacon Fell Country Park, Bowland Visitor Centre & Carwags | LCC Countryside Service staff attend/invited to AONB team meetings, where appropriate | LCC Countryside Service staff attend/invited to AONB team meetings, where appropriate | 4.1, 4.4 | EL RG |

| AP2 Achieve excellence in the governance and management of the AONB Partnership and Unit, its people and resources; and helping to identify sustainable future funding to support these. |
| --- |
| We will: | 2018/19 | 2019/20 | 2020/21 | AONB MP 2014 – 2019 Objectives | Unit lead and support |
| AP2.1Ensure effective and productive functioning of AONB Joint Advisory Committee and its working groups, with agreed terms of reference | 2 JAC meetings, 3 to 4 partnership funders group and regular working group meetings held | 2 JAC meetings, 3 to 4 partnership funders group and regular working group meetings held | 2 JAC meetings, 3 to 4 partnership funders group and regular working group meetings held | 4.1 | EL |
| AP2.2 Review membership of the AONB Joint Advisory Committee for non-statutory organisations and non-funding partners | Undertake review of current JAC membership |  |  | 4.1 | EL |
| AP2.2 Hold regular meetings and correspondence with AONB funding partners to ensure AONB Partnership and Unit are delivering against partners' key corporate objectives | Regular Partnership Funders Group meetings held Arrange regular meetings/briefings for local authority officers and members on AONB Partnership activity Hold AONB conference/seminar | Regular Partnership Funders Group meetings held Arrange regular meetings/briefings for local authority officers and members on AONB Partnership activity | Regular Partnership Funders Group meetings held Arrange regular meetings/briefings for local authority officers and members on AONB Partnership activity Hold AONB conference/seminar | 4.1 | EL RG |
| AP2.3 Continue to support and liaise with NAAONB (as part of the tri-partite agreement with Defra and Natural England) to lobby for retention of secure, long-term funding arrangements for AONBs | NAAONB meetings, seminars and conferences attended, where appropriate | NAAONB meetings, seminars and conferences attended, where appropriate | NAAONB meetings, seminars and conferences attended, where appropriate | 4.4 | EL |
| AP2.4 Review fund-raising strategy for the AONB partnership | Review strategy and continue implementation, in response to changing funding environment Develop a grant funding database and protocol for updating by AONB Unit |  |  | 4.2 | RG |
| AP2.6 Aim for excellence in management of the AONB Unit | Fortnightly team meetings, 1-to-1 meetings, business plan progress reviews and team building activities carried out | Fortnightly team meetings, 1-to-1 meetings, business plan progress reviews and team building activities carried out | Fortnightly team meetings, 1-to-1 meetings, business plan progress reviews and team building activities carried out | 4.1 | EL |
| AP2.7 Provide structured training opportunities to AONB Unit and representatives | Staff training identified and attended | Staff training identified and attended | Staff training identified and attended | 4.1 | EL |
| AP2.8 Annually review and update three-year AONB Unit business plan | Annual review and update completed | Annual review and update completed | Annual review and update completed | 4.1 | EL |
| AP2.9 Develop and update AONB Unit policies as required, e.g. Environmental, Volunteering, Procurement, Data Protection | Review AONB Unit policies, with new actions and targets set as appropriate | Review AONB Unit policies, with new actions and targets set as appropriate | Review AONB Unit policies, with new actions and targets set as appropriate | 4.1 | EL |

# Text boxes

AONB Unit Business Plan 2014 – 2017

AONB Unit Business Plan

2018 - 2021

Authors Name Authors Title

Date

Authors Name Authors Title

Date

Authors Name Authors Title

Date