**2020/21 Maintenance of Highway Assets**

**Appendix H: Draft Drainage 2020/21 Capital Programme**

| **2020/21 Programme: Drainage** |
| --- |
| **Project Name/Location** | **Division** | **District** | **Project Description** | **Estimate** |
| Higher Lane, Dalton, Phase 2 | West Lancashire East | West Lancashire | Catchment study, and a new trash screen to follow on from the extensive repairs in 2019/20 | £50,000 |
| New Cut Lane, Halsall, Phase 2 | West Lancashire West | West Lancashire | Phase 2 of this long-term project to install new drainage, manholes and gullies | £50,000 |
| Priest Hutton Highway Drainage Improvements, Phase 2 | Lancaster Rural North | Lancaster | Further works as identified by 2019/20 investigation/study  | £15,000 |
| Mossy Lea Road, Wrightington, Phase 3 | Skelmersdale East | West Lancashire | Complete outstanding works on this scheme | £10,000 |
| Castle Lane, Ormskirk, Phase 2 | West Lancashire East | West Lancashire | Improvements to surface water drainage system and repair to water damaged carriageway | £80,000 |
| Wallace Lane, Phase 2 | Garstang | Wyre | Following detailed investigations in Phase 1, installation of new diampipe across the field with associated access chambers | £70,000 |
| School Lane Culvert, Forton, Phase 2 | Wyresdale | Wyre | Replace broken stone deck slabs, and repair downstream headwall and retaining wall | £80,000 |
| North Street, Strongstry | Rossendale South | Rossendale | Trace, upgrade and adopt all highway gullies to ensure future maintenance and manage surface water flood risks | £50,000 |
| Whalley Road, Billington | Ribble Valley South West | Ribble Valley | Identify location, capacity and the condition of surface water drainage network. Identify preferred option for improving rate of discharge to the main river | £15,000 |
| High Road, Halton | Lancaster Rural East | Lancaster | Options review for future works which are likely to include upgrading the existing drainage system in a further phase | £10,000 |
| Project Development | As necessary | As necessary | Allocation for the design and development of future schemes  | £70,000 |
| **Forecast Outturn Capital Expenditure:** | **£500,000** |