Report to the Cabinet

Meeting to be held on Thursday, 5 November 2020

Report of the Chief Executive and Director of Resources

Part I

Electoral Division affected: (All Divisions);

Money Matters 2020/21 Position - Quarter 2

(Appendices 'A', 'B', and 'C' refer)

Contact for further information:

Angie Ridgwell, (01772) 536260, Chief Executive and Director of Resources, angie.ridgwell@lancashire.gov.uk

Executive Summary This report provides an update to Cabinet on the county council's 2020/21 revenue and capital financial position, as at the end of September 2020, and an updated medium term financial strategy (MTFS) covering the period 2021/22 to 2023/24. There is ongoing and unprecedented uncertainty in relation to future local government funding and the financial impact of the Covid-19 emergency has exacerbated the problem. Accordingly, significant assumptions are required to underpin our forecasts. While these can be made with a level of confidence in the current year, over the medium term, with limited information, we rely heavily on advice from national bodies, benchmarking and discussion with peers. Whilst a multi-year Spending Review was originally expected, the Chancellor and the Prime Minister have now decided to conduct a one-year Spending Review, setting department’s resource and capital budgets for 2021/22 only, in order to prioritise the response to Covid-19 and focus on supporting jobs. The exact date of the Spending Review has not been confirmed yet but will conclude in late November and this and the subsequent settlement may have a significant impact on the forecast gap in 2021/22 given the clear recognition now that financial pressures relating to Covid-19 will continue into 2021/22 and beyond. Whilst the quarter 2 forecast presents a small underspend of £2.017m for the current financial year, there remains a level of uncertainty about the longer term impacts of the ongoing pandemic. There will certainly be ongoing impacts relating to the collection fund that force a pressure, currently estimated at £6.9m per annum, into the next three years. The wider impacts on economic activity remain uncertain at present and as a result we have assumed no growth in our tax base and share of non-domestic rates for 2021/22 the effects of which impact significantly upon our MTFS. Any latent impact on price or demand for our services also remains unclear. The current MTFS indicates an aggregated funding gap of £78.791m by 2023/24, a small decrease of £0.515m from the previously reported position. In summary: The 2020/21 revenue forecast outturn is £842.834m, representing a projected underspend of £2.017m (0.24%) of the agreed budget. The MTFS has been updated for our current expectations of levels of funding, savings delivery, demand and inflation. At Cabinet in September 2020 the MTFS showed a deficit of £79.306m in 2023/24. The forecast now indicates a financial deficit of £78.791m by 2023/24. The council is forecast to hold a General Reserve against unforeseen issues of £23.437m representing circa 3% of net budget, which is unchanged from the previously reported position. The council is forecast to hold £151.241m of uncommitted transitional reserve at the end of the financial year. This is sufficient to meet the forecast gap for financial years 2021/22 and 2022/23 only. Recommendation Cabinet is asked to: Note the current forecast underspend of £2.017m on the revenue budget in 2020/21. Note the revised funding gap of £78.791m covering the period 2021/22 to 2023/24 as set out in the revised financial outlook forecast for the council. Note the contents of the county council's reserves position. Note the revised 2019/20 capital delivery programme of £157.929m as presented within the body of the report and the forecast outturn of £128.475m.

Background and Advice

The detailed reports present the quarter 2 position and are appended as follows:

- Appendix A - the 2020/21 forecast revenue position.

- Appendix B - revised medium term financial strategy for the period 2021/22 to 2023/24, including reserves position.

- Appendix C - the 2020/21 re-profiled capital delivery programme and forecast outturn.

2020/21 Revenue Position as at 30 September 2020 (Appendix A)

A revenue underspend is currently forecast at £2.017m and represents a variance of 0.24% against the overall revenue budget of £844.851m. The forecast outturn position is subject to a number of assumptions around the anticipated profile of expenditure for the rest of the year which, as always, is difficult to predict in some demand led budget areas. The report identifies those areas where forecast pressures exist and will be subject to ongoing detailed review. There are also a number of underspending service areas and where these have been validated as reflecting a level of recurrent underspend these have been picked up as management action savings within the MTFS.  The focus will remain on continuing to tightly control and drive down costs wherever possible.

The savings that have been agreed to date are also closely monitored, with a total of £51.196m included in in 2020/21. The financial position at the end of quarter 2 has an assessment of 51.3% of all agreed savings rated as on track. The Council's activity in response to Covid-19 has necessarily moved focus away from savings initiatives thereby delaying the impact of the activity and therefore savings needing to be re-profiled in a number of cases.

The medium term financial strategy (MTFS) and reserves position (Appendix B)

The previous updated MTFS reported to Cabinet in September a forecast funding gap of £79.306m by 2023/24.  The updated funding gap contained within the report has decreased to £78.791m by 2023/24 primarily as a result of an updated view of the impact of Covid-19 on our funding, and the re-profiling of some savings.

The value of the uncommitted transitional reserve is currently forecast to be £151.241m by the end of March 2021. This does not include the impact of any variation as a result of the final 2020/21 outturn position. The value of the uncommitted transitional reserve is currently forecast to be sufficient to meet the identified funding gaps for financial years 2021/22, 2022/23 and partway through 2023/24, but the intention is to identify further savings, thereby securing a sustainable financial position for the council.

Capital delivery programme for 2020/21 (Appendix C)

A 2020/21 capital delivery programme of £133.842m was agreed at Full Council in February 2020. This was based on the best forecast available at that point in time with the need to review and update to reflect the impact of the final 2019/20 outturn position and associated slippage and advance delivery, additions to the programme subsequently agreed by Cabinet and an updated assessment of deliverability within the year.

The review resulted in the 2020/21 capital delivery programme increasing to £149.510m by the end of quarter one and subsequent additions agreed by Cabinet have further increased the delivery programme to £157.929m.  Forecast delivery is £128.745m, a variance of £29.184m primarily as a result of slipped delivery with a risk that this will increase over the remainder of the financial year dependent on a number of factors, the most significant being the impact of Covid-19 on resources, supply chain and delivery.

Consultations

N/A

Implications:

Risk management

The county council's overall approach to managing financial risks continues to be to identify and acknowledge risks early and build their impact into financial plans while continuing to develop strategies which will minimise their impact. This approach operates in parallel with the identification and setting aside of sufficient resources to manage the financial impact of the change risks facing the organisation.

The financial risks and opportunities that could affect the position outlined in the report primarily cover the following areas. Many of these risks equally present opportunities:

Level of Future Resources from Central Government

Risks remain in relation to the level of resources the council receives from the government in terms of support for the additional pressures as a result of the Covid-19 pandemic, revenue support grant, social care grant, business rates and the fairer funding settlement which has been delayed for a further year. At this point in time there is insufficient detailed information regarding the changes to be certain of the funding assumptions within the MTFS. We will continue to monitor government guidance and await the outcome of the Spending Review in the autumn and will update the MTFS accordingly. As a result of these uncertainties we have modelled various scenarios on the most likely funding scenario. Future funding levels could therefore be higher or lower than currently forecast.

Demand

There is continued pressure on the council's budget, particularly around adult and children's social care, and the most up to date demand forecasts have been included. Any increase in demand above the current forecast will add additional pressure to future years and conversely reductions in demand will create underspends.

Inflation

A significant level of additional resource has been included in the MTFS, primarily on contractual price increases and particularly on social care where there are nationally recognised funding issues in the residential and domiciliary care markets. In addition, the MTFS includes estimates of the cost of increases that would enable independent sector providers to meet the additional costs of the national living wage.

Delivery

The MTFS assumes that agreed savings including those delayed as a result of Covid-19 will be delivered in the period 2021/22 to 2023/24. There are also a significant number of other factors, both internal and external, which may impact upon delivery and these will need to be clearly identified and either minimised or optimised as appropriate.

Legal

Please note that matters referred to in this financial forecast will be subject to council consideration where appropriate.

List of Background Papers

| Paper | Date | Contact/Tel |
| --- | --- | --- |
| None |  |  |
| Reason for inclusion in Part II, if appropriate N/A |